|  |  |
| --- | --- |
| **Services and Facilities Committee Meeting** |  A black and white drawing of a building with a tower  Description automatically generated with low confidence  Market Drayton Town Council |
| **Agenda Item: 6.SF Play Areas** |
| **Date: 24 November 2022** |
| **Appendix: SF90** |

1. **Croft Way**

 The installation of the new equipment and fence is complete.

The Clerk is liaising with the Junior School regarding a date to formally open the pay area.

1. **Dalelands**

Phase One

The mound has been levelled and the new fencing and gates installed.

 Phase Two

The tender specification has been advertised. The closing date is the 2nd of December. The designs will be displayed in the Town Hall and Library for residents to provide feedback. A recommendation will be brought to Committee in the New Year.

1. **Westlands**

The new climbing frame has been installed. The fencing is due to be installed this month.

**iv**. **Cherry Way**

The fencing is due to be installed this month.

1. **Repairs/Replacement Equipment**

The following equipment has been ordered.

|  |  |  |
| --- | --- | --- |
|  Longlands | New basket swing complete with fittings. (replacement) | £1,770 |

The Rospa inspection specified that work needs to be undertaken on the runways. The following work has therefore been organised.

|  |  |  |
| --- | --- | --- |
| Buntingsdale | RunwayCheck all moving partsAdjust Stops | £200 |
| Abbotsgate | RunwayStrip Down and replace all parts  | £1,350 |
| Dalelands(repairs to the runway are not included in the tender document) | Strip down runwayTo strip down and replace all parts.Seat and chainAll new Tiles to ramp and Platform c/w fittings  | £2,240 |

vi. **Buntingsdale**



The Slide with bridge on Buntingsdale Play area has been scored as a High risk on the Rospa report as the timber is decaying.

The recommendation from the Play Area working group is to remove the piece of equipment and level the ground. To look next financial year at installing a new piece of play equipment.