Community and Governance Meeting

9 April 2026

Biodiversity Action Plan – Adopted at a Community & Governance Committee on 27 June 2024 and revised April 2026

Appendix CG199

| Site/Objective | Considerations | Outcomes | Action | Rationale | Update |
| --- | --- | --- | --- | --- | --- |
| Whole of Area | Raise local awareness of biodiversity | Gain support for action | - To publicise all agreed actions on facebook and website - To install appropriate signage | Encourage residents to support the initiatives and get involved. | Ongoing |
| Protect/Support Biodiversity | Encourage suitable planting to support biodiversity | Connect & diversity habitats to meet the needs of a variety of wildlife species. | - Wildflowers to be grown on public areas - Distribute wildflower seeds to residents in 2024/25 | Leaving areas on public areas un-mowed could encourage residents to leave wild areas in their gardens to support biodiversity Budget to be allocated for 2024/25 To distribute and ask for residents to complete a monitoring form as which bees have been attracted to their garden | Areas on the parks have been left unmown. Wildflower seeds were not distributed due to the cost. |
| Cemetery Maintenance | Consider additional planting Ensure wildlife and diversity is supported, whilst maintaining the site in a way that enables visitors to experience quiet and calm remembrance Leave areas of leaf litter/vegetation wherever possible as a habitat for invertebrates | Increase diversity of habitats and food sources Encourage insects particularly butterflies and bees Increased cover for invertebrates, reptiles, amphibians, and small mammals. | - To install bat boxes and bird boxes - To create a compost area for wildlife - To leave an area un-mowed | The cemetery lends itself to having a compost area by the bunkers and having bat boxes in the large surrounding trees. The area to be left un-mowed would be by bunkers due to being in a secluded area of the cemetery | Complete |
| Recreational Grounds (including parks) | Sympathetically maintain hedging where appropriate. Leave some areas unmown and plant wild flowers. Only use environmentally friendly pesticides where absolutely necessary and only in ideal weather conditions. | Food sources and cover Encourage insects Sustain and enhance natural habitats. | - To install bird boxes on a selection of parks - To leave sections of recreation areas un-mowed and scatter wild flowers. - Croft Way - Town Park - Grotto Road - Forest Road | Four parks have been identified to trial this initiative, which is a third of the parks maintained by the Town Council. A path way could be provided through the areas with the exception of the Town Park. Signage would be installed advising that the area is being left un-mowed to provide habit for wildlife. | Complete |
| Common/other open spaces | Encourage residents to remove litter and dog waste Work with County Council on verge management, favouring biodiversity and noting areas requiring cutting for highway safety. Encourage residents involvement in adoption of areas to look after, making it clear what is expected (peat free compost/no chemicals etc) | Sustaining, protecting and enhancing natural habitats. |  |  |  |
| The Build Landscape | Ensure biodiversity and net gain is considered against planning applications Encourage biodiversity approaches – eg hedgehogs/small animal highways with permeable boundaries | Protecting and enhancing habitats Extending habitats |  |  | Ongoing |
| Increasing Community Awareness of biodiversity | Consult about what residents would like to be done to consider biodiversity Raise awareness of the importance of gardens as habitats for wildlife. Discourage floodlighting | Engagement/ownership of biodiversity Promote biodiversity/extend habitats Protect nocturnal animals | Distribute leaflets with the wildflower seed and have links to Shropshire Wildlife on Town Council Website. |  |  |
| Support Community Projects | Support hedge/tree planning in appropriate areas Works in partnership with schools and community groups to develop environmental awareness Encourage voluntary groups involvement in areas of specific interest/general upkeep | Extending habitats Promoting biodiversity/awareness and involvement | To distribute bird boxes, bat boxes and bug boxes to community facilities, schools and residents. | To be given out on a first come first served basis. The boxes to be provided by Stoke Health Prison. Monitoring form to be completed providing feedback on habitation in the boxes | Complete. |